AI-Assisted Digital Payment Dispute & Refund Management Platform

UAT Test Cases and Defect Log

Prepared by: Roshan Thakur

Role: Technical Business Analyst / IT Business Analyst

Project Type: FinTech Portfolio Project

Version: 1.0

1. Document Purpose

The purpose of this document is to define the User Acceptance Testing approach, UAT scope, test cases, defect log, test summary, and Go / No-Go decision for the AI-Assisted Digital Payment Dispute & Refund Management Platform.

This document validates whether the proposed platform meets the agreed business requirements, functional requirements, user stories, acceptance criteria, and process improvement objectives.

The UAT document is written from the perspective of a Technical Business Analyst / IT Business Analyst supporting business users, product owners, testers, and stakeholders before go-live.

2. UAT Overview

User Acceptance Testing is used to confirm that the proposed platform supports the real business workflow from a user and stakeholder perspective.

For this project, UAT focuses on the key dispute and refund management scenarios, including dispute case creation, mandatory field validation, unique case ID generation, AI-assisted triage, refund eligibility recommendation, team routing, SLA tracking, dashboard reporting, customer response generation, and human oversight.

The purpose of UAT is not only to check whether the system works technically, but also to confirm whether it meets the business need and supports the future To-Be process.

3. UAT Scope

The UAT scope includes the following areas:

1. Creating a new dispute case.

2. Validating required fields.

3. Generating a unique case ID.

4. Classifying dispute type using AI-assisted triage.

5. Recommending refund eligibility using business rules.

6. Routing cases to the correct team.

7. Identifying fraud, high-risk, high-value, and complex cases for manual review.

8. Calculating SLA breach status.

9. Displaying dashboard KPIs.

10. Generating AI-assisted customer response suggestions.

11. Confirming that human oversight is maintained for sensitive cases.

The UAT scope does not include real banking integration, live payment processing, real customer data, production security testing, or full regulatory compliance testing.

4. UAT Test Cases

The following UAT test cases were created to validate the core business scenarios of the proposed platform. Each test case is linked to a requirement, business rule, or user workflow.

| Test ID | Test Scenario | Test Steps | Expected Result | Linked Requirement | Status |
| --- | --- | --- | --- | --- | --- |
| UAT-01 | Create new dispute case | Enter all mandatory dispute details and submit the form. | Case is created successfully and saved in the case list. | FR-01, FR-03 | Pass |
| UAT-02 | Generate unique case ID | Submit a new dispute case. | System generates a unique case ID for the case. | FR-02 | Pass |
| UAT-03 | Mandatory field validation | Try submitting a dispute case with missing required fields. | System prevents submission and highlights missing fields. | FR-03 | Pass |
| UAT-04 | AI classifies failed payment claim | Enter customer claim: “Money was debited but payment failed.” | AI suggests dispute type as Failed Payment and routes to Payment Operations. | FR-05 | Pass |
| UAT-05 | Duplicate debit refund recommendation | Enter duplicate debit case with evidence available. | System recommends refund eligibility as Eligible. | FR-06, RULE-02 | Pass |
| UAT-06 | Unauthorised transaction routing | Enter case where customer denies making the payment. | Case is routed to Fraud Review and marked for manual review. | FR-07, RULE-05 | Pass |
| UAT-07 | High-value case approval | Enter transaction amount above £500. | System recommends Manager Approval. | RULE-07 | Pass |
| UAT-08 | Missing evidence case | Create case without evidence. | Case status is set to Awaiting Evidence. | RULE-08 | Pass |
| UAT-09 | SLA breach calculation | Enter actual resolution days greater than SLA target days. | SLA breach status is marked as Yes. | FR-08, FR-09 | Pass |
| UAT-10 | Dashboard KPI visibility | Open dashboard view. | Dashboard shows total cases, SLA breach rate, refund value, dispute types, root causes, and risk levels. | FR-13 | Pass |
| UAT-11 | AI customer response suggestion | Generate response for refund delay case. | AI suggests a clear and professional customer update. | FR-12 | Pass |
| UAT-12 | Human oversight for high-risk case | Submit high-risk fraud-related case. | AI recommendation is shown, but final decision requires human review. | NFR-10, RULE-12 | Pass |

5. Defect Log

A defect log was created to record issues identified during testing. In a real project, defects would be reviewed, prioritised, assigned, fixed, retested, and closed before go-live.

| Defect ID | Description | Severity | Priority | Owner | Status | Resolution |
| --- | --- | --- | --- | --- | --- | --- |
| DEF-01 | AI classification may misclassify unclear customer claim text. | Medium | High | AI / Technical BA | Open | Add clearer prompts and fallback manual review. |
| DEF-02 | Missing evidence cases may need clearer customer instruction. | Low | Medium | Support / Product Owner | Open | Improve evidence request message template. |
| DEF-03 | Dashboard may become cluttered if too many KPIs are shown. | Low | Medium | Product Owner | Open | Prioritise most important KPIs for MVP. |
| DEF-04 | Refund eligibility logic may not cover all edge cases. | Medium | High | Refund Manager / Technical BA | Open | Add more scenarios to decision table. |
| DEF-05 | High-risk cases need stronger visual flagging. | Medium | High | Development Team | Open | Add high-risk label and escalation indicator. |
| DEF-06 | User roles are documented but not fully implemented in prototype. | Medium | Medium | Development Team | Open | Add role-based access as future enhancement. |

6. Test Summary

The UAT testing confirmed that the proposed platform design supports the core dispute and refund management workflow. The tested areas included dispute case creation, mandatory field validation, case ID generation, AI-assisted classification, refund eligibility recommendation, routing logic, SLA breach calculation, dashboard visibility, customer response generation, and human oversight controls.

| Test Area | Result | Comment |
| --- | --- | --- |
| Dispute Case Creation | Passed | Structured case intake supports consistent data capture. |
| Case ID Generation | Passed | Unique case reference supports tracking and auditability. |
| AI Triage | Passed with improvement items | Works as decision support but needs human review for unclear claims. |
| Refund Eligibility Logic | Passed with improvement items | Covers common scenarios but edge cases should be expanded. |
| SLA Tracking | Passed | SLA breach logic supports escalation visibility. |
| Dashboard Reporting | Passed | Provides useful management visibility, but KPI selection should remain focused. |

Overall, the testing results show that the proposed platform is suitable for MVP demonstration. The solution meets the core business objectives, but future improvements should focus on AI accuracy, role-based access, additional refund scenarios, and stronger risk indicators.

7. Go / No-Go Decision

Based on the UAT test results, the portfolio prototype is suitable for demonstration as an MVP. The core business workflow is clear, the main requirements are covered, and the solution demonstrates how the dispute and refund process can be improved through structured case management, AI-assisted triage, refund eligibility logic, SLA tracking, dashboard reporting, and human oversight.

| Decision Area | Outcome |
| --- | --- |
| Business Workflow | Acceptable for MVP demonstration |
| Core Requirements | Covered |
| AI Decision Support | Acceptable with human oversight |
| Refund Logic | Acceptable for common scenarios |
| Overall Decision | Go for portfolio MVP demonstration |

8. Document Summary

This UAT Test Cases and Defect Log document validates the core functionality and business workflow of the AI-Assisted Digital Payment Dispute & Refund Management Platform.

The UAT test cases confirm that the proposed solution supports dispute case creation, mandatory field validation, case ID generation, AI-assisted triage, refund eligibility recommendation, team routing, SLA tracking, dashboard reporting, customer response generation, and human oversight.

The defect log identifies realistic improvement areas, including AI classification accuracy, missing evidence communication, dashboard usability, refund edge cases, high-risk case visibility, and role-based access implementation.

The overall Go / No-Go decision is Go for portfolio MVP demonstration, with the clear condition that AI remains a decision-support tool and human review remains mandatory for sensitive payment, refund, fraud, high-risk, and high-value cases.