AI-Assisted Digital Payment Dispute & Refund Management Platform

Go-Live and Benefits Realisation Plan

Prepared by: Roshan Thakur

Role: Technical Business Analyst / IT Business Analyst

Project Type: FinTech Portfolio Project

Version: 1.0

1. Document Purpose

The purpose of this document is to define the go-live approach, implementation plan, readiness checklist, rollback plan, training plan, benefits realisation approach, and final business recommendations for the AI-Assisted Digital Payment Dispute & Refund Management Platform.

This document explains how the proposed solution could move from prototype validation into controlled business implementation. It focuses on rollout planning, user readiness, operational support, risk control, adoption, and measurable business value.

The document is written from the perspective of a Technical Business Analyst / IT Business Analyst supporting implementation and business change in a fintech/payment operations environment.

2. Go-Live Overview

Go-live planning ensures that the proposed AI-assisted dispute and refund management platform can be introduced into the business in a structured, controlled, and practical way.

For this project, go-live planning is important because the solution affects payment dispute handling, refund recommendations, SLA tracking, fraud review routing, customer communication, dashboard reporting, and user workflows.

The recommended approach is to launch the solution as a controlled MVP first. This allows the business to test the platform with limited users, monitor feedback, review AI-assisted outputs, identify defects, and improve the process before wider rollout.

3. Implementation Plan

The implementation plan explains how the proposed solution could be introduced gradually. A phased rollout is recommended to reduce risk and allow users to adapt to the new dispute and refund workflow.

| Phase | Activity | Description | Owner | Output |
| --- | --- | --- | --- | --- |
| Phase 1 | Stakeholder Sign-Off | Review business case, requirements, process design, UAT results, and go-live readiness. | Product Owner / Business Sponsor | Approval to proceed |
| Phase 2 | Data Preparation | Prepare synthetic/demo data for prototype or clean business data for real implementation. | Technical BA / Data Analyst | Validated dataset |
| Phase 3 | User Training | Train support, payment operations, refund, fraud, and management users. | Training Lead / Technical BA | Training completion |
| Phase 4 | Pilot Launch | Launch platform to a small group of users or limited dispute categories. | Product Owner / Operations Manager | Pilot feedback |
| Phase 5 | Monitor and Support | Track issues, user feedback, SLA impact, AI output quality, and dashboard usage. | Support Team / Technical BA | Issue and feedback log |
| Phase 6 | Full Rollout | Expand platform to wider dispute handling team after pilot success. | Product Owner / Operations Manager | Wider adoption |
| Phase 7 | Benefits Review | Compare pre- and post-implementation KPIs. | Business Analyst / Management | Benefits realisation report |

The implementation plan uses a phased rollout rather than an immediate full launch. This is suitable for a fintech/payment operations environment because dispute handling and refund decisions involve customer trust, financial impact, operational risk, and fraud-sensitive cases.

The phased approach allows the business to validate the platform with controlled users, monitor AI-assisted outputs, collect feedback, fix issues, and expand only when the process is stable.

4. Go-Live Checklist

The go-live checklist confirms whether the business, users, data, process, system, testing, and support arrangements are ready before the platform is launched.

| Checklist Item | Description | Owner | Status |
| --- | --- | --- | --- |
| Business case approved | Confirm that the business problem, objectives, and expected benefits are agreed. | Business Sponsor | Complete |
| Requirements signed off | Confirm BRD, FRD, PRD, NFRs, business rules, and decision table are reviewed. | Product Owner / Technical BA | Complete |
| Process design approved | Confirm As-Is and To-Be process flows are understood by stakeholders. | Technical BA | Complete |
| Dataset validated | Confirm synthetic/demo dataset is clean and suitable for portfolio demonstration. | Data Analyst / Technical BA | Complete |
| UAT completed | Confirm core UAT test cases have passed or open issues are accepted. | UAT Lead / Business Users | Complete |
| High-priority defects reviewed | Confirm critical defects are fixed or accepted with mitigation. | Product Owner | Complete |
| AI oversight confirmed | Confirm AI is used as decision support and not final decision-maker. | Product Owner / Risk Team | Complete |
| User roles defined | Confirm user access and responsibility levels are documented. | Operations Manager | Complete |
| Training material prepared | Confirm users have guidance on how to use the platform. | Training Lead / Technical BA | In Progress |
| Support process defined | Confirm users know how to report issues after launch. | Support Team | In Progress |
| Go-live approval received | Confirm final approval to launch MVP demonstration. | Business Sponsor / Product Owner | Pending |

The go-live checklist shows that the MVP should only be demonstrated or launched once core business, process, requirements, testing, AI control, and support readiness items are confirmed. This reduces the risk of launching a solution that is not understood, not tested, or not supported by users.

5. Rollback Plan

A rollback plan defines what the business should do if the new platform does not work as expected after launch. Even though this is a portfolio MVP, including a rollback plan shows implementation awareness and responsible delivery thinking.

| Rollback Scenario | Trigger | Rollback Action | Owner |
| --- | --- | --- | --- |
| Platform unavailable | Users cannot access the system during launch. | Return temporarily to Excel-based dispute tracking. | Support Team / Product Owner |
| Incorrect refund recommendation | System gives repeated incorrect recommendations. | Disable refund recommendation feature and use manual decision table. | Refund Manager / Technical BA |
| AI misclassification issue | AI repeatedly classifies cases incorrectly. | Disable AI triage and route cases manually until prompts/rules are improved. | Product Owner / AI Lead |
| Dashboard data mismatch | Dashboard KPIs do not match source data. | Use raw Excel reports until calculations are corrected. | Data Analyst |
| User adoption issue | Users are unable to complete core tasks. | Pause rollout and provide additional training. | Training Lead |
| High-risk case handling issue | Fraud or high-value cases are not routed correctly. | Switch sensitive cases to manual review workflow immediately. | Fraud Review Team / Operations Manager |
| Major defect after launch | Critical workflow issue affects case handling. | Stop wider rollout and return to pilot group only. | Product Owner |

The rollback plan protects the business if the MVP does not perform as expected. It also confirms that manual processes and human review remain available as fallback options, especially for refund-sensitive, fraud-related, and high-risk cases.

6. Training Plan

The training plan explains how users would be prepared to use the proposed platform. Training is important because the project changes how dispute cases are captured, routed, reviewed, tracked, and communicated.

| User Group | Training Topic | Training Method | Duration | Expected Outcome |
| --- | --- | --- | --- | --- |
| Customer Support Agents | Creating dispute cases and sending customer updates | Demo session + user guide | 1 hour | Agents can create and update cases confidently |
| Payment Operations Team | Reviewing transaction-related cases and SLA status | Walkthrough + practice cases | 1 hour | Analysts can investigate and update assigned cases |
| Merchant Support Team | Handling merchant confirmation cases | Scenario-based training | 45 minutes | Users understand merchant-related workflow |
| Fraud Review Team | Reviewing high-risk and unauthorised cases | Specialist workflow walkthrough | 45 minutes | Fraud cases are handled through manual review |
| Refund Approval Manager | Reviewing refund recommendations and decision table | Decision table training | 1 hour | Refund decisions are reviewed consistently |
| Operations Managers | Using dashboard and SLA reporting | Dashboard demo | 45 minutes | Managers can monitor KPIs and identify bottlenecks |
| System Admin / Support | Managing user access and support issues | Admin guide + support process | 1 hour | Admin users can support basic platform issues |

The training plan supports user adoption and reduces resistance to change. It ensures that each user group receives relevant guidance based on their role in the dispute and refund process. This is important because the success of the platform depends not only on system design, but also on whether users understand and trust the new workflow.

7. Benefits Realisation Plan

The benefits realisation plan explains how the business will measure whether the proposed AI-assisted digital payment dispute and refund management platform has delivered the expected value after implementation.

The purpose is to connect the project objectives with measurable outcomes such as faster resolution, reduced SLA breaches, improved refund consistency, reduced manual workload, stronger reporting, and better customer communication.

| Benefit | Baseline Problem | Target Improvement | Measurement Method | Owner |
| --- | --- | --- | --- | --- |
| Faster dispute resolution | Manual handoffs delay case closure | Reduce average resolution time | Compare average resolution days before and after implementation | Operations Manager |
| Lower SLA breach rate | SLA breaches are identified late | Reduce percentage of breached cases | Monitor SLA breach rate on dashboard | Operations Manager |
| Reduced manual triage effort | Agents manually classify every case | Reduce manual classification workload for common cases | Track AI-assisted classification usage | Product Owner / Technical BA |
| Improved refund consistency | Refund decisions vary due to manual interpretation | Improve consistency using business rules and decision table | Review refund outcomes by dispute type | Refund Approval Manager |
| Better customer communication | Customer updates are manual and inconsistent | Improve response speed and clarity | Review response templates and customer feedback | Customer Support Lead |
| Stronger management visibility | Management relies on manual spreadsheet summaries | Provide dashboard-based reporting | Monitor dashboard usage and KPI reports | Senior Management |
| Improved risk control | High-risk cases may not be flagged early | Route fraud and high-risk cases to manual review | Track high-risk routing and review outcomes | Fraud Review Team |
| Better root cause analysis | Repeated issues are difficult to identify | Identify top dispute causes and improvement priorities | Review root cause trends monthly | Technical BA / Operations Manager |

The benefits realisation plan shows how the business can measure whether the platform has created value. The main expected benefits are operational efficiency, improved SLA performance, better refund decision consistency, stronger risk control, improved communication, and better management reporting.

- Final Business Recommendations

Based on the business case, Excel analysis, consulting diagnosis, process modelling, requirements documentation, AI automation design, UAT results, and go-live planning, the following final business recommendations are proposed:

- Implement a centralised dispute and refund case management platform to replace fragmented Excel, email, and manual tracking.

- Use structured dispute intake forms to ensure required case information is captured at the beginning of the process.

- Introduce AI-assisted dispute triage to support classification, evidence identification, routing, internal summaries, and customer response suggestions.

- Use a refund eligibility decision table to improve consistency and reduce dependency on individual judgement.

- Retain human review for fraud-related, high-risk, high-value, and complex refund cases.

- Implement SLA tracking and escalation visibility to reduce delayed resolution and improve operational control.

- Use dashboard reporting to monitor dispute volume, SLA breaches, refund value, root causes, risk levels, and customer sentiment.

- Train users by role so that customer support, payment operations, merchant support, fraud review, refund approval, and management teams understand the new workflow.

- Launch the solution as a controlled MVP first, then expand after user feedback, defect review, and benefits measurement.

- Treat AI as a decision-support capability, not a final decision-maker, especially in payment, refund, fraud, and customer-sensitive scenarios.

- Document Summary

This Go-Live and Benefits Realisation Plan explains how the AI-Assisted Digital Payment Dispute & Refund Management Platform could move from prototype validation into controlled implementation.

The document covers phased rollout, go-live readiness, rollback planning, user training, benefits tracking, and final business recommendations. It confirms that the solution should be introduced carefully, with clear stakeholder sign-off, user preparation, support processes, human oversight, and measurable success criteria.

The proposed solution provides a practical, data-driven, and AI-assisted operating model for improving digital payment dispute and refund management. It addresses the key issues identified in the project: manual case handling, weak SLA visibility, inconsistent refund decisions, limited reporting, repeated root causes, and poor customer communication.

From a Technical Business Analyst and IT Business Analyst perspective, this document demonstrates implementation awareness, business change thinking, adoption planning, risk control, and benefits realisation.